PART C

FORM OF TENDER

City of Surrey (the “Owner”)

Contract Name:	District Energy System Energy Transfer Stations (ETS) and Interior Piping Construction

Reference No.:	1220-020-2021-003

TO OWNER:

1.	WE, THE UNDERSIGNED:

1.1	have received and carefully reviewed all of the Tender Documents, including the Instructions to Tenderers, the Form of Tender, the Contract Documents, the Specifications and Drawings, the City of Surrey Supplementary General Conditions, and the following Addenda, if any:

| Addendum No. | Date Issued |
| --- | --- |

1.2	shall fully disclose any actual or potential conflicts of interest and existing business 			relationships we may have with the City, their elected or appointed officials or 			employees:

__________________________________________________________________

__________________________________________________________________

1.3	have full knowledge of the Place of the Work, and the Work required; and

1.4	have complied with the Instructions to Tenderers; and

2.	ACCORDINGLY WE HEREBY OFFER:

2.1	to perform and complete all the Work and to provide all the labour, Construction Equipment and material all as set out in the Tender Documents, in strict compliance with the Tender Documents; and

2.2	to achieve Substantial Performance of the Work on or before the following milestone dates for each Place of the Work:

| Place of the Work | Substantial Performance Date |
| --- | --- |
| Anthem Georgetown Site 1 | January 15, 2022 |
| One Central West Village Pad 5 | March 15, 2022 |
| Legion Veterans Village | July 15, 2022 |
| The Holland Townline | June 15, 2022 |
| Centra | November 15, 2022 |

2.3	to do the Work for the price, which is the sum of the products of the actual quantities incorporated into the Work and the appropriate unit prices listed in Appendix 1, Schedule of Quantities and Prices, plus any lump sums or specific prices and adjustment amounts as provided by the Contract Documents.  For the purposes of Tender comparison, our Tender is to perform and complete the Work for the “Tender Price” as set out on Appendix 1 of this Form of Tender.  Our Tender Price is based on the estimated quantities listed in the Schedule of Quantities and Prices, and includes GST.

3.	WE CONFIRM:

3.1	that we understand and agree that the quantities as listed in the Schedule of Quantities and Prices (if any) are estimated, and that the actual quantities will vary.

4.	WE CONFIRM:

4.1	that we understand and agree that the Owner is in no way obliged to accept this Tender.

5.	WE CONFIRM:

5.1	that the following Appendices are attached to and form a part of this Tender:

5.1.1	Appendix 1 – Schedule of Quantities and Prices

Appendix 2 – Optional Prices

Appendix 3 – Force Account Labour and Equipment Rates

Appendix 4 – Preliminary Construction Schedule

Appendix 5 – Tenderer’s Experience in Similar Work

Appendix 6 – Tenderer’s Senior Supervisory Staff

Appendix 7 – Subcontractors and Suppliers

5.1.2	the bid security as required by paragraph 10.1 of Part B - Instructions to Tenderers; and

5.1.3	the Agreement to Bond – Performance, and Labour and Materials Payment filled and signed. (Refer to Part H – Appendix C)

6.	WE AGREE:

6.1	that this Tender will be irrevocable and open for acceptance by the Owner for a period of 60 calendar days from the day following the Tender Closing Time, even if the tender of another Tenderer is accepted by the Owner.  If within this period the Owner delivers a written notice (“Letter of Intent”) by which the Owner accepts our Tender we will:

6.1.1	within ten (10) Working Days of receipt of the written Letter of Intent deliver to the Owner:

(a)	a Performance Bond and a Labour and Material Payment Bond, each in the amount of 50% of the Contract Price, covering the performance of the Work including the Contractor’s obligations during the Maintenance Period, issued by a surety licensed to carry on the business of suretyship in the province of British Columbia, and in a form acceptable to the Owner;

(b)	agreed upon Schedule of Values;

(c)	a Baseline Construction Schedule;

(d)	a “clearance letter” indicating that the Tenderer is in WorkSafeBC compliance;

(e)	a completed Prime Contractor Designation Letter, attached as Part H – Appendix G to this ITT, including the name and contact information of your qualified coordinator for health & safety activities;

(f)	a completed Contractor Health & Safety Expectations Letter, attached as Part H – Appendix H to this ITT;

(g)	an Enhanced Screening for Contractors Checklist, attached as Part H – Appendix M to this ITT, City of Surrey COVID-19 Contractor Screening Guidelines to this letter of intent, to be submitted prior to commencing services at the City of Surrey facilities;

(h)	a copy of your health & safety program including Covid-19 health & safety protocols;

(i)	a copy of a valid City of Surrey or Intermunicipal Business License;

(j)	a completed and signed Certificate of Insurance for the amounts required in the proposed Contract Documents as a minimum, naming the Owner as additional insured and generally in compliance with the Owner’s sample insurance certificate form available on the Owner’s website; and http://www.surrey.ca/files/DCT_Standard_Certificate_of_Insurance_2014.docx#sthash.2d0R1V6z.dpuf

(k)	a letter confirming the Contractor as “Prime Contractor” for the Contract as set out in the Letter of Intent.

6.1.2	within five (5) Working Days of receipt of written Notice to Proceed, or such longer time as may be otherwise specified in the Notice to Proceed, commence the Work.

6.1.3	sign the Contract Documents.

7.	WE AGREE:

7.1	that, if we a receive written Letter of Intent of this Contract and, contrary to paragraph 6 of this Form of Tender, we:

7.1.1	fail or refuse to deliver the documents as specified by paragraph 6.1.1 of this Form of Tender; or

7.1.2	fail or refuse to commence the Work as required by the Notice to Proceed,

then such failure or refusal will be deemed to be a refusal by us to enter into the Contract and the Owner may, on written notice to us, award the Contract to another party.  We further agree that, as full compensation on account of damages suffered by the Owner because of such failure or refusal, the Bid Security shall be forfeited to the Owner, in an amount equal to the lesser of:

7.1.3	the face value of the Bid Security; and

7.1.4	the amount by which our Tender Price is less than the amount for which the Owner contracts with another party to perform the Work.

8.	Our Business Address is as follows:

Business Phone:		____  ______ - ________

Business Fax:			____  ______ - ________

Business E-mail:		_____________________

Attention:			_____________________

GST Registration No.:		_________________________________

This Tender is executed this ________ day of _________________, 2021.

Contractor:

(Full Legal Name of Corporation, Partnership or Individual)

(Name and Title of Authorized Signatory)

(Signature of Authorized Signatory)

(Name and Title of Authorized Signatory)

(Signature of Authorized Signatory)

All prices and Quotations including the Contract Price shall include all Taxes, but shall not include GST.  GST shall be shown separately.

Contract Number:  1220-020-2021-003

Summary of Total Prices – Summary Sheet

| Item | Description | Amount |
| --- | --- | --- |
| A | General (Items 1.1 to 1.3 inclusive) | $ |
| B | Anthem Georgetown Site 1 (Items 2.1 to 2.7 inclusive) | $ |
| C | One Central West Village Pad 5 (Items 3.1 to 3.7 inclusive) | $ |
| D | Legion Veterans Village (Items 4.1 to 4.7 inclusive) | $ |
| E | The Holland (Items 5.1 to 5.7 inclusive) | $ |
| F | Centra (Items 6.1 to 6.7 inclusive) | $ |
| G | Subtotal (A+B+C+D+E+F): | $ |
| H | Goods and Services Tax (5%): | $ |
| I | TENDER PRICE, including GST: | $ |

For the purposes of comparison of Tenders and for subsequent payment, each Tenderer should breakdown its total Tender Price into the following lump sum items.  We certify that the following is an accurate and balanced breakdown of our Tender Price(s).  Work required, but not specifically mentioned, is included in the item with which it is most closely associated with.  Refer to Drawings and Specifications for a description of the Work to be involved in each item.

All prices and quotations including the Tender Prices shall include all taxes, but should not include GST.  GST should be shown separately.

Reference No.:  1220-020-2021-003

| Item No. | Description | Unit | Est. Qty. | Unit Price | AMOUNT |
| --- | --- | --- | --- | --- | --- |
| 1. | GENERAL |
| 1.1 | Bonding and Insurance | L.S. | - |  |  |
| 1.2 | Mobilization/Demobilization | L.S. | - |  |  |
| 1.3 | Shop Drawings | L.S. | - |  |  |
| Subtotal Items 1.1 to 1.3 |  |

(Carry this forward to Price Summary Sheet)

| 2. | Anthem Georgetown Site 1 |
| --- | --- |
| 2.1 | BIM | L.S. | - |  |  |
| 2.2 | Heat Exchangers | L.S. | - |  |  |
| 2.3 | Piping & Supports | L.S. | - |  |  |
| 2.4 | Insulation | L.S. | - |  |  |
| 2.5 | Electrical & Controls | L.S. | - |  |  |
| 2.6 | Installation and Commissioning | L.S. | - |  |  |
| 2.7 | O&M Manual and As-Builts | L.S. | - |  |  |
|  | Subtotal Items 2.1 to 2.7 |  |

(Carry this forward to Price Summary Sheet)

| 3. | One Central West Village Pad 5 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| 3.1 | BIM | L.S. | - |  |  |
| 3.2 | Heat Exchangers | L.S. | - |  |  |
| 3.3 | Piping & Supports | L.S. | - |  |  |
| 3.4 | Insulation | L.S. | - |  |  |
| 3.5 | Electrical & Controls | L.S. | - |  |  |
| 3.6 | Installation and Commissioning | L.S. | - |  |  |
| 3.7 | O&M Manual and As-Builts | L.S. | - |  |  |
|  | Subtotal Items 3.1 to 3.7 |  |

(Carry this forward to Price Summary Sheet)

| 4. | Legion Veterans Village |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| 4.1 | BIM | L.S. | - |  |  |
| 4.2 | Heat Exchangers | L.S. | - |  |  |
| 4.3 | Piping & Supports | L.S. | - |  |  |
| 4.4 | Insulation | L.S. | - |  |  |
| 4.5 | Electrical & Controls | L.S. | - |  |  |
| 4.6 | Installation and Commissioning | L.S. | - |  |  |
| 4.7 | O&M Manual and As-Builts | L.S. | - |  |  |
|  | Subtotal Items 4.1 to 4.7 |  |

(Carry this forward to Price Summary Sheet)

| 5. | The Holland |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| 5.1 | BIM | L.S. | - |  |  |
| 5.2 | Heat Exchangers | L.S. | - |  |  |
| 5.3 | Piping & Supports | L.S. | - |  |  |
| 5.4 | Insulation | L.S. | - |  |  |
| 5.5 | Electrical & Controls | L.S. | - |  |  |
| 5.6 | Installation and Commissioning | L.S. | - |  |  |
| 5.7 | O&M Manual and As-Builts | L.S. | - |  |  |
|  | Subtotal Items 5.1 to 5.7 |  |

(Carry this forward to Price Summary Sheet)

| 6. | Centra |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| 6.1 | BIM | L.S. | - |  |  |
| 6.2 | Heat Exchangers | L.S. | - |  |  |
| 6.3 | Piping & Supports | L.S. | - |  |  |
| 6.4 | Insulation | L.S. | - |  |  |
| 6.5 | Electrical & Controls | L.S. | - |  |  |
| 6.6 | Installation and Commissioning | L.S. | - |  |  |
| 6.7 | O&M Manual and As-Builts | L.S. | - |  |  |
|  | Subtotal Items 6.1 to 6.7 |  |

(Carry this forward to Price Summary Sheet)

OTHERS NOT LISTED ABOVE (SPECIFY):

The following is a list of optional prices and forms a part of this Contract, upon acceptance of any or all of the optional prices.  The optional prices are a deduction from or an addition to the total Tender Price and do not include GST.  DO NOT state a revised total Tender Price.

| LINE ITEM | DESCRIPTION OF OPTIONAL PRICE ITEMS | ADDITION $ (exclude GST) | DEDUCTION $ (exclude GST) |
| --- | --- | --- | --- |
| 1. | Nitrogen Blanket Installation (interior piping and ETS) – Georgetown Site 1 | $ | $ |
| 2. | Nitrogen Blanket Installation (interior piping and ETS) – One Central West Village Pad 5 | $ | $ |
| 3. | Nitrogen Blanket Installation (interior piping and ETS) – Legion Veterans Village | $ | $ |
| 4. | Nitrogen Blanket Installation (interior piping and ETS) – The Holland | $ | $ |
| 5. | Nitrogen Blanket Installation (interior piping and ETS) – Centra | $ | $ |
| 6. |  | $ | $ |
| 7. |  | $ | $ |

1.	Contractor Labour Rates

Tenderers shall utilize qualified skilled trades personnel on this Project.

Tenderers should provide force account labour rates in the table below for all labour categories that may be involved in the Work.  The labour rates will remain firm for the term of the Contract and will be used by the Owner for the purpose of evaluating and valuing changes in the Work in the case of lump sum, or in case of force account valuation.

The labour rates provided below are all inclusive and include without limitation, wages, taxes and assessments and benefits payable in accordance with applicable laws, mobilization and demobilization, supervision, administration, small tool allowance including small tool rental, overhead and profit.

For the purposes of the above, small tools are considered to be any tool worth $2,000 or less in new value.  All other tools should be listed as equipment in the table under item 2 below.

| LABOUR CATEGORY | STRAIGHT TIME/HR (excluded GST) | OVERTIME RATE/HR (excluded GST) |
| --- | --- | --- |
| 1. Project Manager | $ | $ |
| 2. Site Superintendent | $ | $ |
| 3. Foreman | $ | $ |
| 4. Plumber (BCTQ) | $ | $ |
| 5. Electrician (BCTQ) | $ | $ |
| 6. Welder | $ | $ |
| 7. Apprentice (or experienced) | $ | $ |
| 8. Labourer / Helper | $ | $ |
| 9. Insulator | $ | $ |
| Others Not Listed Above (Specify): |
| X. |  |  |

2.	Equipment Rates

Tenderers should provide equipment rates for all equipment that will be involved in the Work. The equipment rates will remain firm for the term of the Contract and will be used by the Owner for the purpose of evaluating and valuing changes in the Work in the case of lump sum, or in case of force account valuation.  The rates provided below are all inclusive and include without limitation, operator, fuel, lubrication, service, maintenance, depreciation, mobilization and demobilization, overhead and profit.

It is acknowledged by the Contractor that if any portion of an hour is spent in performing the Work on a force account basis, a pro-rated portion of the force account rate shall only be charged.

| CONSTRUCTION EQUIPMENT CLASSIFICATION | HOURLY RATE (exclude GST) | SPECIFY MAKE & MODEL |
| --- | --- | --- |
|  | $ |  |
|  | $ |  |
|  | $ |  |
|  | $ |  |
|  | $ |  |
|  | $ |  |
|  | $ |  |

We confirm that the rates quoted above will remain in force until _________________, 202_.

(Additional pages may be attached to this page.  Each such additional page is to be clearly marked “ITT (state tender name and tender number), FORM OF TENDER – PART B.)

Tenderers should provide an estimated schedule, with major item descriptions and time indicating a commitment to perform the Contract within the time specified (use the spaces provided and/or attach additional pages, if necessary).

| ACTIVITY | Time from Notice to Proceed In Months |
| --- | --- |
|  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 |
| Shop Drawings Submittal and Approval |  |  |  |  |  |  |  |  |  |  |  |  |
| Mobilization |  |  |  |  |  |  |  |  |  |  |  |  |
| One Central West Village Pad 5 |  |  |  |  |  |  |  |  |  |  |  |  |
| BIM Modelling Complete and Approved |  |  |  |  |  |  |  |  |  |  |  |  |
| Fabrication and Installation (on site / off-site) |  |  |  |  |  |  |  |  |  |  |  |  |
| Interior Piping |  |  |  |  |  |  |  |  |  |  |  |  |
| Flushing / Pressure Testing |  |  |  |  |  |  |  |  |  |  |  |  |
| Ship to Site (only if fabricated off-site) |  |  |  |  |  |  |  |  |  |  |  |  |
| Tie-ins, Commissioning and Energizing |  |  |  |  |  |  |  |  |  |  |  |  |
| Final Clean-up |  |  |  |  |  |  |  |  |  |  |  |  |
| Substantial Performance – March 15, 2022 |  |  |  |  |  |  |  |  |  |  |  |  |
| Project Close-out and submission of final project documents. |  |  |  |  |  |  |  |  |  |  |  |  |

| Anthem Georgetown Site 1 |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| BIM Modelling Complete and Approved |  |  |  |  |  |  |  |  |  |  |  |  |
| Fabrication and Installation (on site / off-site) |  |  |  |  |  |  |  |  |  |  |  |  |
| Interior Piping |  |  |  |  |  |  |  |  |  |  |  |  |
| Flushing / Pressure Testing |  |  |  |  |  |  |  |  |  |  |  |  |
| Ship to Site (only if fabricated off-site) |  |  |  |  |  |  |  |  |  |  |  |  |
| Tie-ins, Commissioning and Energizing |  |  |  |  |  |  |  |  |  |  |  |  |
| Final Clean-up |  |  |  |  |  |  |  |  |  |  |  |  |
| Substantial Performance – January 15, 2022 |  |  |  |  |  |  |  |  |  |  |  |  |
| Project Close-out and submission of final project documents. |  |  |  |  |  |  |  |  |  |  |  |  |

| ACTIVITY | Time from Notice to Proceed In Months |
| --- | --- |
|  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 |
| Centra |  |  |  |  |  |  |  |  |  |  |  |  |
| BIM Modelling Complete and Approved |  |  |  |  |  |  |  |  |  |  |  |  |
| Fabrication and Installation (on site / off-site) |  |  |  |  |  |  |  |  |  |  |  |  |
| Interior Piping |  |  |  |  |  |  |  |  |  |  |  |  |
| Flushing / Pressure Testing |  |  |  |  |  |  |  |  |  |  |  |  |
| Ship to Site (only if fabricated off-site) |  |  |  |  |  |  |  |  |  |  |  |  |
| Tie-ins, Commissioning and Energizing |  |  |  |  |  |  |  |  |  |  |  |  |
| Final Clean-up |  |  |  |  |  |  |  |  |  |  |  |  |
| Substantial Performance – November 15, 2022 |  |  |  |  |  |  |  |  |  |  |  |  |
| Project Close-out and submission of final project documents. |  |  |  |  |  |  |  |  |  |  |  |  |

| The Holland Townline |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| BIM Modelling Complete and Approved |  |  |  |  |  |  |  |  |  |  |  |  |
| Fabrication and Installation (on site / off-site) |  |  |  |  |  |  |  |  |  |  |  |  |
| Interior Piping |  |  |  |  |  |  |  |  |  |  |  |  |
| Flushing / Pressure Testing |  |  |  |  |  |  |  |  |  |  |  |  |
| Ship to Site (only if fabricated off-site) |  |  |  |  |  |  |  |  |  |  |  |  |
| Tie-ins, Commissioning and Energizing |  |  |  |  |  |  |  |  |  |  |  |  |
| Final Clean-up |  |  |  |  |  |  |  |  |  |  |  |  |
| Substantial Performance – June 15, 2022 |  |  |  |  |  |  |  |  |  |  |  |  |
| Project Close-out and submission of final project documents. |  |  |  |  |  |  |  |  |  |  |  |  |

| ACTIVITY | Time from Notice to Proceed In Months |
| --- | --- |
|  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 |
| Legion Veterans Village |  |  |  |  |  |  |  |  |  |  |  |  |
| BIM Modelling Complete and Approved |  |  |  |  |  |  |  |  |  |  |  |  |
| Fabrication and Installation (on site / off-site) |  |  |  |  |  |  |  |  |  |  |  |  |
| Interior Piping |  |  |  |  |  |  |  |  |  |  |  |  |
| Flushing / Pressure Testing |  |  |  |  |  |  |  |  |  |  |  |  |
| Ship to Site (only if fabricated off-site) |  |  |  |  |  |  |  |  |  |  |  |  |
| Tie-ins, Commissioning and Energizing |  |  |  |  |  |  |  |  |  |  |  |  |
| Final Clean-up |  |  |  |  |  |  |  |  |  |  |  |  |
| Substantial Performance – July 15, 2022 |  |  |  |  |  |  |  |  |  |  |  |  |
| Project Close-out and submission of final project documents. |  |  |  |  |  |  |  |  |  |  |  |  |

1.	TENDERER’S EXPERIENCE

This document is intended to provide information on the capacity, competence, and relevant experience of the Tenderer.  Tenderer may supplement information with additional sheets if required.

Tenderer’s should have a minimum of three (3) years experience on projects of similar in nature to this Project.

| Experience | Yes/No |
| --- | --- |
| Installation of Welded Steel Pipe |  |
| Registration with TSBC |  |
| 3-D Modelling (BIM) |  |

| Year Started |  |
| --- | --- |
| Year Completed |  |
| Description of Contract or Project |  |
| Company |  |
| Contact Person |  |
| Business Telephone and Business E-mail |  |
| Contract Value ($ Canadian) | $ |

| Year Started |  |
| --- | --- |
| Year Completed |  |
| Description of Contract or Project |  |
| Company |  |
| Contact Person |  |
| Business Telephone and Business E-mail |  |
| Contract Value ($ Canadian) | $ |

| Year Started |  |
| --- | --- |
| Year Completed |  |
| Description of Contract or Project |  |
| Company |  |
| Contact Person |  |
| Business Telephone and Business E-mail |  |
| Contract Value ($ Canadian) | $ |

Note:  Use the spaces provided and/or attach additional pages, if necessary.

2.	SUBCONTRACTOR’S EXPERIENCE

Name of Subcontractor:	____________________________________

| Year | Description of Contract | Name & Business Telephone Number | Contract Value ($ Canadian) |
| --- | --- | --- | --- |
| __________________ | __________________ | ____________________ | ________________ |
| __________________ | __________________ | ____________________ | ________________ |
| __________________ | __________________ | ____________________ | ________________ |
| __________________ | __________________ | ____________________ | ________________ |

Name of Subcontractor:	____________________________________

| Year | Description of Contract | Name & Business Telephone Number | Contract Value ($ Canadian) |
| --- | --- | --- | --- |
| __________________ | __________________ | ____________________ | ________________ |
| __________________ | __________________ | ____________________ | ________________ |
| __________________ | __________________ | ____________________ | ________________ |
| __________________ | __________________ | ____________________ | ________________ |

Name of Subcontractor:	____________________________________

| Year | Description of Contract | Name & Business Telephone Number | Contract Value ($ Canadian) |
| --- | --- | --- | --- |
| __________________ | __________________ | ____________________ | ________________ |
| __________________ | __________________ | ____________________ | ________________ |
| __________________ | __________________ | ____________________ | ________________ |
| __________________ | __________________ | ____________________ | ________________ |

Note:  Use the spaces provided and/or attach additional pages, if necessary.

The Tenderer, having read and understood all documents relating to this Invitation To Tender confirm we possess the necessary qualifications as required by the specifications.

1.	TENDERER’S SENIOR SUPERVISORY STAFF EXPERIENCE

Name:  ________________________________		Appointment:  Project Manager

Experience:

Dates:	_______________________________________________________________________

Project Name:	________________________________________________________________

Responsibility:	________________________________________________________________

________________________________________________________________

________________________________________________________________

References:	________________________________________________________________

Name:  ________________________________		Appointment:  Project Superintendent

Dates:	_______________________________________________________________________

Project Name:	________________________________________________________________

Responsibility:	________________________________________________________________

________________________________________________________________

________________________________________________________________

References:	________________________________________________________________

Name:  ________________________________		Appointment:  Safety Supervisor

Dates:	_______________________________________________________________________

Project Name:	________________________________________________________________

Responsibility:	________________________________________________________________

________________________________________________________________

________________________________________________________________

References:	________________________________________________________________

Note:  Qualifications and experience (resumes) should be provided in detail on separate sheets attached to this page.  Back-up capability and personnel should be indicated of each category of staffing.

Note:  Use the spaces provided and/or attach additional pages, if necessary.

2.	SUBCONTRACTOR’S SENIOR SUPERVISORY STAFF EXPERIENCE

Name of Subcontractor:  ________________________________

Name:  ________________________________		Appointment:  Project Superintendent

Experience:

Dates:	_______________________________________________________________________

Project Name:	________________________________________________________________

Responsibility:	________________________________________________________________

________________________________________________________________

________________________________________________________________

References:	________________________________________________________________

Name of Subcontractor:  ________________________________

Name:  ________________________________		Appointment:  Project Superintendent

Dates:	_______________________________________________________________________

Project Name:	________________________________________________________________

Responsibility:	________________________________________________________________

________________________________________________________________

________________________________________________________________

References:	________________________________________________________________

Name of Subcontractor:  ________________________________

Name:  ________________________________		Appointment:  Project Superintendent

Dates:	_______________________________________________________________________

Project Name:	________________________________________________________________

Responsibility:	________________________________________________________________

________________________________________________________________

________________________________________________________________

References:	________________________________________________________________

Note:  Use the spaces provided and/or attach additional pages, if necessary.

.

The Tenderer proposes to use the following Subcontractors and Suppliers for the divisions or sections of Work / supply listed below.  [Note:  It is not necessary for Tenderer to list all Subcontractors and Suppliers that the Tenderer proposes to use – only those for the divisions or sections of Work / supply as may be listed below.]

The named Subcontractors and Suppliers will not be changed without the written approval of the Owner.

1.	Sub-Trade Section

| Description of work /supply |  | Name, address and business phone number of Subcontractor / Supplier |
| --- | --- | --- |

2.	Equipment Section

| Equipment |  | Manufacturer and Model |
| --- | --- | --- |

The Owner reserves the right of approval for each of the Subcontractors and Suppliers.  The Contractor will be given the opportunity to substitute an acceptable Subcontractor and Supplier, if necessary.

Use the spaces provided and/or attach additional pages, if necessary